## Slide 1: Traditional vs Agile
Veronica Nimeesha R
St.Joseph’s Institute of Technology

## Slide 2: Traditional Methods
Objective:
Traditional methods provide a STRUCTURED AND SEQUENTIAL
APPROACH
Types of traditional methods
Waterfall
V-Model
Rapid application development
Spiral model

## Slide 3: Traditional Methods
Advantage:
Ability to produce comprehensive documents.
Drawbacks:
Inefficient
Inflexible
Costly
Limited Customer Involvement

## Slide 4: Agile Method
Objective:
Agile methodology delivers projects efficiently and adaptively,
Prioritizing customer satisfaction through early and continuous delivery
of working software.
Principle:
Iterative development
Customer Satisfaction
Flexibility and adapatability
Continuous Improvement

## Slide 5: Agile Method
Process:
Define Project scope and vision
Sprint Planning
Sprint Execution
Sprint Review
Release and Iteration
Advantages:
Improved project quality
Faster delivery
Higher Customer Satisfaction
Better risk and resource management